Project Brief: Retrieval-Augmented HR Assistant

A hands-on onboarding project: build an HR question-answering assistant with LangChain and LangGraph.

Created by: DIRECTV Gen AI team, Accordion

Contents

Overview and objectives	3

How to approach this project	3

Project phases and deliverables	3

Phase 1 — Basic RAG pipeline (LangChain)	3

Phase 2 — Chunking strategy comparison	4

Phase 3 — Conversational HR Q&A	4

Phase 4 — Agentic orchestration with LangGraph (extension)	4

Scope and constraints	5

Environment and resources	5

Timeline and checkpoints	5

Ways of working and getting help	6

How your work will be evaluated	6

Document version	7

# Overview and objectives

This is a hands-on onboarding project. The goal is two-fold: build practical fluency in retrieval-augmented generation (RAG) and agentic patterns, and produce a working HR question-answering assistant in the process.

At a high level, you will build an assistant that answers HR-policy questions from a set of documents. It starts as a basic RAG pipeline and evolves into a LangGraph agent that decides whether an incoming question is HR-related and routes it accordingly — to document retrieval, or to ordinary conversation.

This brief defines what to achieve and how the work will be judged. It deliberately does not prescribe how to build it. Implementation decisions — the vector store, chunking approach, prompts, and anything beyond the required frameworks — are yours to make. Making and defending those choices is part of the exercise.

By the end you should be comfortable with:

- How a RAG pipeline fits together: loading, chunking, embedding, retrieval, and grounded generation.

- How chunking strategy affects retrieval quality, and how to evaluate the difference rather than guess at it.

- Adding conversation memory so a multi-turn assistant handles follow-up questions.

- Orchestrating an agent with conditional routing using LangGraph.

# How to approach this project

You are expected to work independently, with light check-ins rather than step-by-step direction. A few principles to keep in mind:

- Own the implementation. Where the brief leaves a choice open, that is intentional — decide, and be ready to explain why.

- Get a thin slice working end-to-end first, then improve it. A simple pipeline that runs beats a sophisticated one that does not.

- Write down your decisions and assumptions as you go. A defensible “good enough” choice with clear reasoning is worth more than a perfect choice you cannot explain.

- Use version control from day one and commit at each phase boundary.

# Project phases and deliverables

There are four phases, each producing something you can demonstrate. Phases 1 to 3 are the core ask; Phase 4 is an extension to attempt if time allows.

## Phase 1 — Basic RAG pipeline (LangChain)

Objective. Stand up a working retrieval-augmented pipeline over a corpus of HR policy documents.

Definition of done:

- Given a question, the pipeline returns an answer grounded in the HR documents, with the source chunks (or document references) shown alongside the answer.

- It runs end-to-end from a clean checkout, with the setup steps documented.

Out of scope. No interface, no conversation memory, no optimisation yet.

## Phase 2 — Chunking strategy comparison

Objective. Understand how chunking affects retrieval quality, and arrive at a recommendation.

Definition of done:

- Compare at least three chunking strategies on the same corpus — for example fixed-size, recursive, and a structure- or semantics-aware approach — varying size and overlap where relevant.

- Back the comparison with a small evaluation: a set of 10–15 representative question/answer pairs and whether the right content is retrieved, rather than impressions alone.

- Produce a one-page write-up stating the trade-offs and your recommended strategy, with reasoning.

Note. The deliverable here is the thinking. The write-up matters as much as the code.

## Phase 3 — Conversational HR Q&A

Objective. Turn the pipeline into a multi-turn assistant. No interface is required — program output only.

Definition of done:

- It maintains conversation history, so a follow-up such as “and for contractors?” resolves against the previous question.

- It returns a grounded answer plus its sources for each turn.

Out of scope. Any frontend or chat UI. Plain program output is exactly what is wanted here — what makes this a chatbot rather than the Phase 1 pipeline is the memory, not a screen.

## Phase 4 — Agentic orchestration with LangGraph (extension)

Objective. Re-architect the assistant as a LangGraph agent that decides how to handle each query.

Definition of done:

- A routing node classifies whether a query is HR-related.

- HR-related queries flow through retrieval (semantic, or hybrid if you choose to go further) to a grounded answer.

- All other queries route to a casual-conversation node that responds without retrieval.

- Both paths share a single conversation state, so the dialogue stays continuous regardless of which branch a turn takes — reuse the memory from Phase 3.

- The graph structure and routing logic are documented; a simple diagram is fine.

Note. The interesting difficulty here is the classifier’s judgement on borderline questions — “can I bring my dog to the office?” is policy or chit-chat? Treat that ambiguity as part of the exercise; it is where the real learning is.

# Scope and constraints

- Aim for basic, working versions — not production. Favour clarity and correctness over completeness.

- Required frameworks: LangChain for Phases 1 to 3, and LangGraph for Phase 4. Everything else is your call.

- Do not over-engineer. No authentication, deployment, scaling, or visual polish unless explicitly asked for.

- Keep secrets out of the repository — use environment variables or a local file that is not committed.

# Environment and resources

- Document corpus: a set of HR policy documents will be provided (location to be shared).

- Model and embedding are your choice you can request for resources reqired.

- Vector store: your choice. A local store such as Chroma or FAISS is perfectly fine for this exercise; a managed option is acceptable if you prefer.

- Repository: create a Git repo and commit at each phase boundary.

Day one. The data location and model access above are a starting point. Confirm and adjust them before you begin building, so you do not lose time to setup later.

# Timeline and checkpoints

The window is 4 to 6 working days. Phases 1 to 3 are the must-have; Phase 4 is a stretch if time permits. Indicative schedule:

| Phase | Key deliverable | Target | Checkpoint |
| --- | --- | --- | --- |
| Phase 1 — Basic RAG | Grounded answers with sources; runs end-to-end | Days 1–2 | Check-in |
| Phase 2 — Chunking | One-page write-up and recommendation, backed by a small eval | Days 2–3 | — |
| Phase 3 — Conversational Q&A | Multi-turn memory; answers with sources | Days 3–4 | Check-in |
| Phase 4 — LangGraph agent (extension) | Router with HR and casual branches sharing state | Days 4–6 | Final review |

Plan on three short check-ins of roughly fifteen minutes each: after Phase 1 once the pipeline works, after Phase 3 once the conversational Q&A works, and a final review. Bring a quick demo and the key decisions you made — the check-ins exist to catch direction early, before you have built too far down one path.

# Ways of working and getting help

- Work independently, but do not sit stuck in silence. If you are blocked for more than about two hours, reach out — getting unblocked quickly is more valuable than grinding.

- Use the phase check-ins to validate direction before investing further.

- Keep a running README of decisions and assumptions. It makes the check-ins fast and is part of what is assessed.

# How your work will be evaluated

This is a learning project. The point is to see how you reason, decide, and build — not to produce polished software. Assessment focuses on:

- Reasoning and decisions, especially the chunking write-up and the routing design.

- Working code: each phase runs end-to-end from a clean checkout.

- Retrieval quality and grounding: answers are supported by their sources, not hallucinated.

- Communication: the clarity of the write-up, the README, and your explanation at the check-ins.

Polish, UI, and breadth are explicitly not what is being judged.

# Document version

| REVISION NO. | DOCUMENT RELEASE/REVISION DATE | REVISION DESCRIPTION | SECTION NO. | CHANGE TYPE (ADD/MODIFY/DELETE) |
| --- | --- | --- | --- | --- |
| 00 | 06/01/2026 | Initial release | All | Add |